# STEM attendance and transport coordination

Implementation configuration runbook

TechBridge Consulting | FICTIONAL SAMPLE ONLY

Organization: Community Youth Works

Project: STEM attendance and transport coordination

Provider: Jordan Ellis

Document status: Pilot draft

Version: 1.0 | Example date: October 17, 2026

No real beneficiary information, credentials or account records are included.

# Scope

STEM attendance and transport coordination. Preserve existing organizational tools and use only synthetic data for this demonstration.

# Staff-only workspace

Create staff-only attendance, consent-status and transport queues. Volunteers can view assigned trips; the coordinator manages access.

# Consent gate

Use fictional participant codes. A pickup may enter the roster only after the coordinator verifies consent status; pending entries stay in the review queue.

# Roster export

Generate a dated roster using participant codes, pickup groups and assigned staff. Do not include guardian contact details in shared exports.

# Pilot and rollback

Test 35 synthetic participants, including duplicate attendance and pending consent. If exports fail, revert to the last validated synthetic roster and record the exception.

# Remaining work

Coordinator approval, consent-gate testing and staff training are pending. Neither party has confirmed this sample handoff.

# Ownership

The operations coordinator approves access and records configuration changes. The selected contractor supports the period agreed in the sample proposal.

# Acceptance evidence

Record expected and observed results, reviewer role and date for each test. Sample narratives do not constitute production test evidence.